## Slide 1: BASICS OF PROJECT MANAGEMENT
Muaz Gultekin
PhD
Muaz.gultekin@gmail.com
Week 1

## Slide 2
Week 1
Specialties
MCPD
Solution Architect
PhD Candidate
Senior soldier
ICT24H.NET

## Slide 3: What’s Project?
Construct a suspension bridge
Developer software
Implement IT Infrastructure
Landscape the backyard
Launch a new advertising campaign
Move into a new house
Discover a new drug and bring it to market
Build a retirement portfolio
Migrate corporate data to a new server farm
Produce a marketing brochure for new services
Obtain financial aid for your child’s college education
A project is a unique job with a specific goal, clear-cut starting and ending dates, and—in most cases—a budget.
Life is a project. Do you think?
Week 1

## Slide 4: All Project Have
An overall goal and unique deliverables.
A project manager.
Individual tasks to be performed between a specific starting point and ending point.
Timing for those tasks to be completed (such as three hours, three days, or three months).
Timing relationships between those tasks (for example, you canft put a new manufacturing process in place until you train people in how to use the process).
Resources (people, equipment, facilities, and supplies, for example) to accomplish the work.
A budget (the costs associated with those people, equipment, facilities, and supplies).
Week 1

## Slide 5: What’s Project Management
Project management is simply the process of managing all the elements of a project, whether that project is large or small.
Time = 5 weeks
Cost = $ 10,000 Scope = List of deliverables or features
Quality = Qualities of finished product
Week 1

## Slide 6: What Projec Management Isn’t
Project Managemment isn’t personal productivity
Project Management isn’t people management
Project Management isn’t operations or service management
Week 1

## Slide 7: Project Life Cycle
Initiating
Planning
Executing
Controlling
Closing
Relationship
Planning
Executing
Controlling

## Slide 8
FINDING PROJECTS
Identifying the Opportunities
Compare the Opportunities
Rank and decide

## Slide 9: Identifying the Opportunities
Get people and discuss together
Stop, Start, Continue Approach
Stop
Start
Continue
Remove manual work from current processes
Speed up inventory checking
Improve tracking of customer orders, queries and complaints
Allow customers to interact in more ways
Example

## Slide 10
Compare the Opportunities
Increase income (higher sales, new martket, new service)
Decrease cost (cheaper, faster, lower inventory)
Improve productivity (same work done with less time/cost/people)
Reduce risk (increase tax compliance, improve audit score)
Make more $$$ ????
Bring new customers ???
Remove manual work ???
Week 1

## Slide 11: Ranking your opportunities
Oppotunity | Project | Benefit
Remove manual work from current processes | Combine process analysis and automation | Productivity improvement; cost reduction
Speed up inventory checking | Connect inventory system with existing customer order system | Productivity improvement
Improve tracking of customer order, queries and complaints | Develop additional functionality in the existing customer order system to accommodate queries and complaints tracking | Productivity improvement; increased income
Allow customers to interact in more ways | Introduce customer service website and email address | Increased income
What’s good project
Consider cost carefully
Week 1

## Slide 12: Think a good project
Deliver big benefit
It’s important to the future of the organization
Sufficient resources are invested in them
Has supporter within the organization
Week 1

## Slide 13: Discovery tool and Practices
Idea elicitation
Portfolio managmenet
Organization building
Resource planning
Project Proposals
Value Creation
FOCUSING ON
Big topic
Week 1

## Slide 14: Project Proposals
Outline the potential project
Provide brief background information
Identify the value of undertaking the project
Estimate of the resources (budget, people, time)
Project’s background
Business value
Timing, personal and budget
Project managers will want to obtain from the project proposal
Week 1

## Slide 15
Understanding Project’s background
What problem does the problem solve?
What process does it affect?
Gain a clear explanation of the business value that the project will deliver
Why the project important to the organization?
Ascertain the expectation of the project
Timing
Personnel
Budget
Let’s think about them within some minutes
Week 1

## Slide 16: Value Creation
Direct
Indirect
This project will save $30,000 or the equivalent of 50% of a full-time staff member
Method for calculating
Estimates of time or cost
Approach is used to measure
Net present value
(NPV)
Return on investment
(ROI)
Internal rate of return
(IRR)
Week 1

## Slide 17
PEOPLE OF PROJECT
PROJECT BOARD
PROJECT TEAM
STAKEHOLDER
Week 1

## Slide 18: Stakeholder
Who hold a stake in the project – they’re people who care about the project ‘s outcome
Anyone who feels that the project might afect them could regard themselves as a STAKEHOLDER
Defining STAKEHOLDER is important
Disparate group:
Senior management
End user of system
Customer representative
Administrator
…
Week 1

## Slide 19: Identifying stakeholder
What are you building?
What business processes are you changing?
Who are the people that are currently executing those business processes?
How will they be impacted by the chane?
STAKEHOLDER
Week 1

## Slide 20: Project Board
Make the really big project decisions
Project board should consist of:
The project sponsor
A technical advisor
A business advisor
Head of department
Provide perspective and advice to the project sponsor
Challenge is not to identify the 3 members but to keep the size if board to just 3.
Week 1

## Slide 21: Project Team
Considering
Backgrounds
Experiences
Companies
Some questions:
What are their personal motivations?
How do they feel about working on this project?
Are they viewing it as the opportunity of a lifetime or a punishment?
Do they feel they have a needed skill?
Are they worried that they’re out of there depth?
Week 1
Share your vision
Focus on how they feel about project
What concerns they might have

## Slide 22: Project Organization Chart
Write down the names of everyone who’s involved in the project
Group according to roles
Chart graphically
Week 1
Mapping from Project Board

## Slide 23
Project Board
Name 1
Director
Name 2
IT Manager
Name 3
CS Manager
Project Team
Name 1 (PM)
Name 2 (Design)
Name 3 (Database)
Name 4 (Business)
Name 5 (Training)
Marketing
Name 1 (Advisor)
Sales
Name 1 (Advisor)
Customer Service
Name 1 (Advisor)
IT
Name 1 (Advisor)
Customer base
Represented by Sales and Marketing
Product Supply
Name 1 (Advisor)
Week 1
Emxample POC Template

## Slide 24
To be continued…..
Week 1

## Slide 25: Generalize Microsoft EPM
Project 2010 delivers new and innovative capabilities across the Microsoft Project family of products: Project Server 2010, Project Professional 2010, and Project Standard 2010.
Week 1

## Slide 27
Is Project Server 2010 for only one field?
I want to implement Project Server 2010 for SMB?
I will use Project Server 2010 for my personality work.
Week 1
I can’t install Project Server 2010 in my computer
……

## Slide 28
The battle war of projects
My project is beneficial. I do think it brings a huge benefits for organization

## Slide 29
Please calm down !!!
Week 1
Benefit at here
8 taels
½ kg

## Slide 30
Project Strategic
Impact view
The primary purpose of the matrix is to derive a priority score for competing requests.
Week 1

## Slide 31
Analyze cost
Selected Projects and Unselected Projects
Week 1

## Slide 32
Week 1

## Slide 33
Week 1
Credit Score
1000
Credit Score
850

## Slide 34
Project A is selected
Oh my goodness !!!
Calm down !!!
Week 1

## Slide 35
Learn Project 2010 Professional and Basics of Project Server 2010 Administration
http://sharepointvn.net/category/epm
Week 1
Thank you for attending
Thuan Nguyen – ICT24H Team
Email: nguyenthuan@ict24h.net
Home: http://ict24h.net